## Slide 1: DiscoEvents
Novus
Brandi Werner, Kaytlin Lafleur, Daniel Jimenez, Tsung-han Hsieh

## Slide 2: Overview
Project Description
Team Member Responsibilities
Project Directory Structure
Project Schedule
Risks and Risk Management

## Slide 3: Project Description
Description:
  Student User
    Centralized location of engineering events
    Easy access to student organizations
  Organizations/Departments
    Promotion of Event and Organization
Systems/Frameworks:
  Django
    Python, HTML, CSS
  Android Studio:
    Java, XML

## Slide 4: Team Member Responsibilities
Name | Responsibilities
Brandi Werner | Project Leader, Android Developer, Integration Developer
Kaytlin Lafleur | Django Developer, Visual Designer, Presentation Lead
Daniel Jimenez | Android Developer, Integration Tester, Documentation
Tsung-Han Hsieh | Django Developer, Error Testing (Create the testing environment)

## Slide 5: Project Directory Structure
/Novus
  /Deliverables
  /project_reports
  /gen_planning_docs
  /meeting_minutes
  /source_code
  GROUP-INFO
  README.MD

## Slide 6: Project Schedule

## Slide 7: Risks and Risk Management
Lack of experience with android/Django
  Set goals for the different sections of applications we are working on.
  Evaluate our progress on the project, taking in to account our lack of experience.
  Use slack days to catch up if needed, and utilize meetings to hold ourselves accountable.
Losing a Member
  We will check on who attends our class/meetings
  Adjust the work load according to member attendance.
  We will re-distribute the workload to accommodate the loss of members.
Bad Communication
  We will be watchful for bad communication that affects the Project
  If our communication affects our progress we’ll speed up our work
  Adjust accordingly by explaining the concept better

## Slide 8: Risks and Risk Management Continued
Scope is Ill-Defined
  We will stay in constant communication about what we are working in
  If we are still off scope, we will devote an entire meeting to this topic
  We will work on the project all at one time instead on individually
Non-Compatibility
  Research how to connect our two platforms
  If the semester goes on we will ask our friends who have experience whether if they know how to connect the two platforms
  Switch to a different web platform if we can not connect Django and Android